Case study – Basic schedule

|  |  |  |  |
| --- | --- | --- | --- |
| Task | Name | Duration | Predecessor |
| Requirements gathering | A | 3 | - |
| User Interface | B | 2 | A |
| Project plan | C | 1 | B |
| Management plan | D | 4 | A,B |
| Coding design | E | 3 | A,C |
| Database design | F | 2 | E |
| System testing | G | 5 | F |
| Change management | H | 1 | G |

1. When is the delivery date:

Project delivery date is 21 weeks

1. Which tasks could be delayed without delaying the schedule:

Database design F task can be delayed without delaying the project